## Slide 1
NDOH-11/2026-27
2 July 2026
Compulsory Briefing Session

## Slide 2
Opening & Welcome
Procedural Matters
Presentation
SCM requirements
Q & A
Closure
Proceeding for briefing

## Slide 3
Appointment of service providers to support the National Department of Health with the roll-out of the electronic medical record (EMR) digital solution in eight (8) provinces over a period of 18 months
Purpose

## Slide 4
Scope
EMR solution, access and orientation for rollout at facilities,
Project management and reporting requirements,
Risk management and issue resolution on sites,
Hardware installation on sites,
Software set-up and configuration on sites,
Testing and go-live on sites,
End-user training is expected on sites,
Change management on sites,
Capacity building of tender-awarded teams

## Slide 5
The successful bidder must attend a 5-day compulsory onboarding training in Gauteng. This training will include;
EMR solution, access and orientation for rollout at facilities,
Project management and reporting requirements,
Risk management and issue resolution on sites,
Hardware installation on sites,
Software set-up and configuration on sites,
Testing and go-live on sites,
End-user training is expected on sites,
Change management on sites
9. Onboarding training

## Slide 6
Master the use and application of the rollout toolkit that is based on a maturity model tailored to the local context of each facility, ensuring a phased implementation plan
Train EMR solution end-users at facilities using the EMR implementation toolkit provided by the NDoH.
Travel to facilities in the awarded province and districts and stay for at least 2 days to set up and install the EMR solution in line with the prescribed guidelines provided by NDoH.
Provide practical training to clinical staff on-site on the use of the EMR solution
Manage troubleshooting and resolution of any computer or network challenges, technical faults, and issues before the commencement of training.
Grant access to system end-users by following existing access management standard operating procedures (SOP) that will be provided by the NDoH.
1. Solution Implementation

## Slide 7: 2. Project Management
A project charter must be developed and signed by both parties before the project initiation. Details will be provided to the successful bidders and captured in the SLA.
Develop a detailed project plan that defines and describes the tasks or activities necessary to complete the project and produce all deliverables within the prescribed timeline.
Implementation planning, including converting all tasks or activities into a logical and sequenced critical path.
The detailed implementation project plan must provide for a completion and project close-out report and handover within the prescribed timeline as specified in Table 3.2.
The plan must include defining and allocating resources needed to accomplish all tasks and activities on the schedule, including outputs to be delivered for each activity.
Develop and submit a project Gantt chart with clear milestones and timelines

## Slide 8: 2. Project Monitoring and Reporting
Management:
The contracts of appointed service providers will be managed through a Service Level Agreement, which will be effected through a work plan.
Monitoring:
Bi-weekly formal sessions when applying the Agile methodology of project management. The NDOH and the service providers in each province must attend these sessions to monitor the deliverables outlined in the Service Level Agreement.
Reporting:
Monthly progress reporting, including financial expenditure reporting. A project close-out report. Weekly reporting to the NDoH representative on tasks, activities, and timeline progress must be adhered to.

## Slide 9: 3. Risk Management
Identify, define, evaluate and manage project risks.
Reevaluate and manage the critical path.
Develop and execute risk management tasks and link them to the critical path and deliverables.
Establish contingencies and recovery plans

## Slide 10: 4. Hardware installation on sites
Setup of all Hardware within the Health Facilities.
  All hardware will be provisioned by the National Department of Health and the Province. All relevant documentation will be provided as part of the onboarding process.
  Hardware covers the following:
    Desktops, Laptops, Mobile Tablets, Biometric Devices, Printers, 1D and 2D scanners, LTE routers within the facilities.
  All configuration scripts, drivers and setup guides will be provided to the technical resources as part of the Implementation Toolkit.

## Slide 11: 5. Software set-up and configuration on sites
Configuring of the Webapp Application on facility devices.
Create users on the application based on the RBAC (Role-Based) Access.
  User Access Management policy and guides will be provided as part of the onboarding process.
Technician will need to configure the Web Browsers to point to the Webapp application.
  Installation and Troubleshooting guide will be provided to Technical Team as part of the toolkit.
EMR application is a Webapp application that has been zero rated by all mobile operators.

## Slide 12: 6. Testing and go-live on sites,
Hands-on monitoring to ensure users are able to
  Access the application from their devices.
  Authenticate on the application.
  Complete EMR tasks reliably on input devices.
  Implementation Team will monitor the system for any errors and triage to the relevant lead.

## Slide 13: 7. User Training
Master Trainer Program:
Training of master trainers in provinces or districts who will support implementation and provide on-site user training after the initial implementation.
Tiered Support System:
Implement a tiered system of support from local to provincial to national levels, ensuring ongoing technical assistance and adherence to standards.
Capacity Building Services required
Submit a detailed capacity-building approach concerning the project at the Provincial, District, and Facility levels to ensure optimum system functionality.

## Slide 14: 8. Change Management
Apply the change management principles and approaches
Equip and empower end-users with know-how and close system acceptance and usability gaps.
Address limiting behaviours and actions linked to the existing organisational culture and operational environmental challenges
Motivate end-users about the gains, benefits, reasons, and advantages of change.

## Slide 15
Clarity about Human Resources
Three provincial leads per province (one technical lead, one project lead and one clinical trainer)
Four individuals per district - two teams with two people in each team (one clinician and one technical person)

## Slide 16
2 days of onsite visits per facility by a team of two people(clinician trainer and technical professional)
Hardware installation, software configuration, testing and go-live, training, and system go-live, during which clinicians at each facility will be expected to start capturing real-time patient activities in the system.
1 to 2-day on-site, post-implementation visit to each facility in each district within a province to provide necessary support and reinforce change. This will happen 3 to 4 weeks after the first visit.
Further training (to accommodate staff who were not on duty during the first visit due to shifts or leaves).
Address any technical issues
Sign-off during this visit. Provincial and National representatives will be on site
Clarity on time spent at facilities

## Slide 17
New IT infrastructure design and development, procurement and the supply of networking (LAN & WAN), installation and commissioning.
Readiness assessment.
No integration or interoperability work is needed or included in the scope of successful bidders.
Exclusions

## Slide 18
Evaluation Approach
A geographic-split approach will be applied to evaluate and award bids
Submitted bids must target a specific province or multiple provinces
Each bid for a province will be evaluated and awarded separately, and bidders are permitted to bid for more than one province
Separate pricing schedules must be attached per province if a bidder tenders for more than one province.
A bidder’s technical criteria will be evaluated once for all provinces
Further evaluated on price and preference per province.

## Slide 19
Stage 1: Technical/Mandatory evaluation.
Stage 2: Functionality evaluation. Table 3
Stage 3: Oral presentation. Table 4
Stage 4: Price and preference. (BEE)
Evaluation